Weekly Work Plan

Week 1

Alde

- Set up Firebase project & connect to app

- Implement Register/Login UI

- Start Instagram OAuth login

- Test login flow on emulator

- Firebase + Login base done

Week 2

Kristina

- Build dashboard UI

- Implement navigation between screens

- Create Quote screen + fetch from ZenQuotes API

- Display fetched quote

- UI flow + API Quote

Week 3

Alde

- Create Mood Logging screen

- Implement CRUD for mood entries

- Build ListView to display mood history

- Integrate with Notion API to save notes

- 40% complete – Deliverable 2 ready

Week 4

Kristina

- Build Affirmations screen

- Fetch from affirmations.dev API

- Setup Notification Manager for daily mood log reminders

- Affirmations + Reminder done

Week 5

Alde

- Build and test breathing timer loop (4-4-6 logic)

- Fine-tune UI and transitions

- Add journal note editing

- Timer + CRUD polished

Week 6

Kristina

- Implement Google Maps & Places API

- Find calming spots: libraries, parks, spas

- Add location permissions

- Maps + location working

Week 7

Alde

- Add Google login as alternative

- Add address auto-complete via Google/Canada Post API

- Implement Profile screen + edit profile logic

- Support multiple users

- Full features done

Week 8

Both

- Final tests on emulator + real device

- Write & submit project report (screenshots, diagrams)

- Final polishing + submission

- Deliverable 3 + Report submitted